Yes. From this point, let's treat this as a real software + ML project, not just a college proposal.

The first artifact should be a master project TODO / execution checklist. We will keep it as the source of truth and update it as we complete each phase.

I would structure the project into 12 phases so we don't make the common mistake of building the frontend first and discovering later that the dataset/model cannot support it.

Waiting Time Prediction — Master Project TODO

Project: Machine Learning-Based Waiting Time Prediction for Service Queues
Initial case study: College administrative/account service section
Status: 🟡 Planning

PHASE 0 — Project Definition & Rules

0.1 Research definition

- Finalize project title

- Finalize research problem

- Finalize main research question

- Define exactly what waiting time means

- Define what counts as a valid observation

- Define what the system predicts

- Define what the system does not predict

0.2 Data rules

- Decide which data can be collected

- Decide which data is optional

- Define handling of unknown arrival times

- Define handling of missing values

- Define handling of queue idle periods

- Define handling of multiple service types

- Define data privacy rules

- Ensure no unnecessary student personal information is collected

0.3 Research constraints

- Decide observation period

- Decide minimum useful dataset size

- Define train/validation/test strategy

- Define evaluation metrics

- Define baseline model

Deliverable: Project specification

PHASE 1 — Data Collection System

This comes before serious ML development.

1.1 Observation form

Create:

- Excel/Google Sheets collection template

- Paper backup form

- Data dictionary

- Instructions for the person collecting data

1.2 Raw data fields

Initial candidate fields:

record_id

date

arrival_time

service_start_time

service_end_time

service_type

queue_length

active_counters

observation_start

observation_end

Derived later:

waiting_time

service_duration

hour

day_of_week

1.3 Pilot collection

- Collect a small pilot dataset

- Check whether every field can actually be observed

- Identify missing information

- Identify unexpected queue situations

- Revise collection format

- Begin formal collection

1.4 Data quality

- Remove impossible timestamps

- Check start < end

- Check negative waiting times

- Identify duplicate observations

- Identify unknown arrivals

- Separate complete/incomplete observations

Deliverable: Raw dataset

PHASE 2 — Data Analysis & Research Dataset

Now we find out whether the project is actually feasible.

2.1 Dataset exploration

- Number of observations

- Number of valid waiting-time observations

- Number of unknown arrival observations

- Number of service types

- Average waiting time

- Median waiting time

- Minimum waiting time

- Maximum waiting time

- Average service duration

- Queue-length distribution

2.2 Exploratory analysis

Analyze:

- Queue length vs waiting time

- Service type vs waiting time

- Time of day vs waiting time

- Day vs waiting time

- Active counters vs waiting time

- Service duration vs waiting time

- Busy vs idle periods

2.3 Visualization

Create:

- Waiting-time distribution

- Queue-length distribution

- Waiting time by service type

- Waiting time by hour

- Queue length over time

- Service duration distribution

Deliverable: Clean research dataset + EDA report

PHASE 3 — ML Problem Design

Only now do we finalize the machine-learning formulation.

3.1 Define target

TARGET = waiting_time_minutes

Formula:

waiting_time =

service_start_time - arrival_time

3.2 Define features

Potential features:

queue_length

service_type

active_counters

hour

day_of_week

recent_service_duration

recent_queue_state

But:

We only keep features that are actually available and justified by the collected data.

3.3 Leakage check

This is extremely important.

- Ensure no feature contains information that would only be known after the prediction time

- Check service-start information isn't accidentally used as an input

- Check service-end information isn't accidentally used as an input

- Check calculated waiting time isn't accidentally included as a feature

Deliverable: Final ML dataset + feature specification

PHASE 4 — Baseline Model

Before fancy AI, establish a stupid/simple baseline.

4.1 Baseline

Possible baseline:

Historical average waiting time

or:

Average waiting time for similar service/queue conditions

4.2 Evaluate baseline

- MAE

- RMSE

- R² if meaningful

This answers:

Does ML actually improve over a simple estimate?

If it doesn't, that's an important research result—not something to hide.

Deliverable: Baseline performance

PHASE 5 — Machine Learning Models

5.1 Model 1

Linear Regression

- Train

- Validate

- Test

- MAE

- RMSE

- R²

5.2 Model 2

Decision Tree Regression

- Train

- Evaluate

- Compare

5.3 Model 3

Random Forest Regression

- Train

- Evaluate

- Compare

5.4 Model 4 — Optional

Gradient Boosting / XGBoost

Only if dataset size and quality justify it.

5.5 Model comparison

Create:

| Model | MAE | RMSE | R² |
| --- | --- | --- | --- |
| Baseline | — | — | — |
| Linear Regression | — | — | — |
| Decision Tree | — | — | — |
| Random Forest | — | — | — |
| Gradient Boosting | — | — | — |

Deliverable: Final evaluated ML model

PHASE 6 — Model Explainability & Validation

Don't just say:

"Random Forest gave 85% accuracy."

Waiting-time prediction is regression, so "accuracy" alone is the wrong framing.

6.1 Error analysis

- Where does the model perform well?

- Where does it fail?

- Busy queues?

- Short queues?

- Different service types?

- Peak hours?

- Unusual events?

6.2 Feature importance

Determine which variables contribute most to predictions.

Possible analysis:

Queue Length

↓

Service Duration

↓

Service Type

↓

Time of Day

↓

Active Counters

The actual ordering will come from the trained model—not from us beforehand.

6.3 Robustness

- Test different queue sizes

- Test different service types

- Test different times

- Check outliers

- Check small-data behavior

Deliverable: Model evaluation report

PHASE 7 — Backend Architecture

Only after the model works.

Backend responsibilities

- API server

- Database connection

- Authentication

- Queue data management

- Prediction endpoint

- Analytics endpoints

- Model loading

- Input validation

- Error handling

- Logging

Candidate architecture

Frontend

↓

Backend API

↓

Prediction Service

↓

ML Model

and:

Backend API

↓

PostgreSQL

Prediction API

Something like:

POST /api/predict

Input:

{

"queue_length": 6,

"service_type": "registration",

"active_counters": 1

}

Output:

{

"predicted_waiting_time": 24.3,

"unit": "minutes"

}

Deliverable: Working backend API

PHASE 8 — Database

Core tables

Potentially:

users

service_types

queue_observations

predictions

model_versions

Database tasks

- Design schema

- Create migrations

- Add indexes

- Add relationships

- Add constraints

- Seed development data

- Test CRUD

- Test prediction records

Important

Don't store:

- Student names

- Phone numbers

- Student IDs

- Personal financial information

unless there is a genuine research/system requirement and proper permission.

Deliverable: Production-ready database schema

PHASE 9 — Frontend

Now we build the UI around a proven backend/model.

9.1 Public/User side

Home

- Current queue overview

- Waiting-time prediction

- How prediction works

- Service information

Prediction page

Input:

Service type

Queue length

Active counters

Current time

Output:

Estimated Waiting Time

≈ 24 minutes

Also show:

This is an estimate based on historical queue data.

9.2 Admin dashboard

Dashboard

- Current queue

- Current estimated waiting time

- Number waiting

- Active counters

- Today's observations

Analytics

- Average waiting time

- Median waiting time

- Peak hours

- Service-type comparison

- Queue trends

- Service-duration trends

Data management

- Add observation

- Edit observation

- View observations

- Import CSV

- Export data

ML dashboard

- Model version

- MAE

- RMSE

- R²

- Feature importance

- Prediction history

PHASE 10 — Authentication & Security

Authentication

- Admin login

- Staff login if required

- Role-based permissions

Security

- Password hashing

- JWT/session management

- API validation

- Rate limiting where appropriate

- CORS configuration

- Environment variables

- No API keys in frontend

- Database credentials protected

PHASE 11 — APIs / External Services

This project does not inherently require an external AI API.

This is important.

Your ML model can be trained using:

Python + scikit-learn

You don't need:

- OpenAI API

- Gemini API

- Claude API

- paid AI API

for the core prediction.

Possible external services

Only if actually useful:

- Hosting

- PostgreSQL hosting

- Authentication provider

- Monitoring

- Analytics

API key rule

Any secret key must live in:

.env

Never:

React frontend

GitHub repository

public JavaScript

Deliverable: Secure environment configuration

PHASE 12 — Testing

12.1 Data tests

- Timestamp validation

- Missing-data handling

- Duplicate detection

- Waiting-time calculation

12.2 ML tests

- Train/test split

- No data leakage

- Baseline comparison

- Cross-validation where appropriate

- Error analysis

12.3 Backend tests

- API tests

- Authentication tests

- Validation tests

- Database tests

- Prediction endpoint tests

12.4 Frontend tests

- Form validation

- Prediction display

- Loading states

- Error states

- Mobile responsiveness

12.5 End-to-end

Test:

User

↓

Frontend

↓

API

↓

Database / Model

↓

Prediction

↓

Frontend

Deliverable: Tested system

PHASE 13 — Deployment

Backend

- Production environment

- Environment variables

- Database connection

- Model deployment

- API deployment

Frontend

- Production build

- Environment configuration

- API URL

- Error monitoring

Database

- Production database

- Backup strategy

- Migration strategy

Final

- HTTPS

- CORS

- Security review

- Performance check

PHASE 14 — Academic Documentation

This is not an afterthought.

Proposal

- Introduction

- Problem Statement

- Objectives

- Methodology

- Feasibility

- System Design

- Gantt Chart

- Expected Outcome

- References

Final report

- Abstract

- Introduction

- Literature Review

- Existing System

- Methodology

- Data Collection

- Data Analysis

- Algorithms

- System Design

- Implementation

- Results

- Discussion

- Limitations

- Conclusion

- Future Work

- References

Defense

- Why this problem?

- Why waiting-time prediction?

- Why machine learning?

- Why this dataset?

- How was data collected?

- What is the target variable?

- What are the features?

- What algorithms were used?

- Why regression?

- Why these metrics?

- What is MAE?

- What happens when arrival time is unknown?

- How did you prevent data leakage?

- What are the limitations?

- What makes your implementation distinct?

Our Development Order

This is the part I want you to follow strictly.

Don't start with React.

Our actual sequence should be:

1. Project Definition

↓

2. Data Collection Design

↓

3. Pilot Data Collection

↓

4. Dataset Analysis

↓

5. ML Problem Definition

↓

6. Baseline

↓

7. ML Models

↓

8. Evaluation

↓

9. Database Design

↓

10. Backend

↓

11. Frontend

↓

12. Integration

↓

13. Testing

↓

14. Deployment

↓

15. Documentation + Defense

Current status

| Phase | Status |
| --- | --- |
| Project concept | 🟢 Done |
| Proposal structure | 🟢 Drafted |
| Data collection design | 🟡 Needs finalization |
| Actual data | 🔴 Not collected |
| Dataset analysis | 🔴 |
| ML formulation | 🟡 Preliminary |
| Baseline | 🔴 |
| ML models | 🔴 |
| Backend | 🔴 |
| Database | 🔴 |
| Frontend | 🔴 |
| Authentication | 🔴 |
| API | 🔴 |
| Testing | 🔴 |
| Deployment | 🔴 |
| Final documentation | 🔴 |

The first thing we should build

Not the website. Not the database. Not the AI.

We should first build the Data Collection Protocol + Excel/CSV schema, because the entire project depends on whether you can obtain enough reliable waiting-time observations.

Once we have even a small pilot dataset, we can inspect it and make the ML architecture evidence-driven rather than designing a beautiful system around assumptions that the real data can't support.